# Obelisk

name Obelisk – refers to tall, four-sided monument often symbolizing power, legacy and clarity. Stands for transparency, structure and performance. Perfect for the app that reveals how the state allocates resources.

| Deliverables | requirements | Notes |
| --- | --- | --- |
| 05/11/2025 | Idea presentation, team arrangements, tools, development procedure | Needs a in person meeting and the architecture diagram. |
| 26/11/2025 | Plan presentation, first codes | Student guide 2 |
| 10/12/2025 | Progress presentation | Student guide 3 |
| 14/01/2026 | Final deliverable | Student guide 4 |

| basics |  | Notes |  |
| --- | --- | --- | --- |
| - GitHub account creation |  | Use academic email and send me after the email to add you to the repository. |  |
| - Git installation |  | Install and configure name and email as shown on the guide ( https://www2.dmst.aueb.gr/dds/prog2gp/1-vcs.pdf ). |  |
| - Asana installation and account creation |  | Download and create the basic free account with your regular email. Will be used for task management – send me a message when done. |  |
| - APP REQUIREMENTS |  |  |  |
| - Inspection and processing of state budget |  | Nektarios |  |
| - Display of state budget |  |  |  |
| - Multiple level analysis |  | Paris |  |
| - Categorization and display of aggregate data |  | Nektarios |  |
| - Charts/graphs |  | Kornilia, Afroditi |  |
| - Ability to make changes |  | Elisavet (changes + scenario execution) |  |
| - Display of them |  |  |  |
| - Scenario execution |  |  |  |
| - Multiple years operations |  | Paris |  |
| - Comparison with other countries |  | Pinelopi |  |
| - Limit checks |  | Eleftheria |  |
| - GUI |  | For all the app. Cooperates with each member to add it on the main page. Korinlia, Afroditi |  |
| Promotional video |  |  |
| - Logo | Whenever possible. Eleftheria, Paris |  |
| - Demo video | Will be done when finishing. Eleftheria, Paris |  |
| - DOCS |  |  |
| - Architecture diagram | Must be done first to know how and when each member will start working on his part. Pinelopi |  |
| - README | Done at the start and will be checked when the exercise is done. Elisavet |  |
| - Functionability | Will be done in one doc alongside with all these except README. Normally is written when finishing the app. |  |
| - Limitations |  |  |
| - Usage risks |  |  |
| - AI | See general. |  |
| - Third party licenses | See general. |  |

| GENERAL |  |
| --- | --- |
| - Someone must become expert on Git. (Pinelopi) - We manage tasks through Asana which is more user friendly than GitHub. - We work on branches so nobody gets in the work of another member. - No method more than a screen size. - We use maven which we have to install on our desktops/laptops. - For GUI our guide is https://www.culture.gov.gr/DocLib/ETHNOSIMO_GUIDELINES_wall[1].pdf - When coding if we use an AI tool we mention it and why we used it. Did it help us ameliorate a code part? Was it to find an error? We need to know. We can take some screenshots to add at the doc with Functionability etc. - Same as with libraries and codes from third people. |  |

| App features mapped to roles |  |  |
| --- | --- | --- |
| Feature | assigned lane | notes |
| Inspection and processing of state budget | Backend + Analyst | Core logic for parsing and structuring budget data. |
| Display of state budget | Frontend | GUI rendering of processed budget data |
| Multiple level analysis / categorization of aggregate data | Backend + Analyst + Frontend | Drill-down logic tied to data inspection and categorization, data grouping and visual presentation (GUI). |
| Charts / graphs | Frontend | Visual analytics. |
| Ability to make changes + Scenario execution | Backend + Analyst | CRUD (Create Read Update Delete) operations and logic validation, simulation logic. |
| Display | Frontend | GUI updates after backend changes. |
| Multiple year operations | Backend + Analyst | Time-series data handling and historical comparisons. |
| Comparison with other countries | Analyst | External data integration and comparative logic. |
| Limit checks | Backend | Validation logic before applying changes, results etc.. |
| GUI | Frontend | Overall interface design, layout and usability. |

| Branching strategy – base structure (we start with master) |  |  |
| --- | --- | --- |
| 3 main branches: feature, docs, promo |  |  |
| Branch name | purpose | assigned role |
| data-logic | - Inspection - Analysis - Categorization | Backend + Analyst |
| display | - GUI - Charts / Graphs display/charts - Display of data / changes display/data (what the user sees) | Frontend |
| simulation | - Changes - Scenario execution | Backend + Analyst |
| comparison | - Multi-year operations comparison/year-ops - Country comparison comparison/country | Analyst |
| *validation* (is the branch test/java) | - Limit checks | Backend |
| GUI-core | - Overall GUI structure (interface structure – how the user interacts) | Frontend |
| docs/README | - README - Swimlane architecture diagram | Documentation lead |
| docs/tech-report | - Functionality - Limitation - Usage risks - Third party licenses - AI | Documentation lead |
| promo/ | - promo/logo - promo/demo-vid | Promo team |

Obelisk/

├── pom.xml

├── src/

│   ├── main/

│   │   ├── java/

│   │   │   ├── data-logic/

│   │   │   ├── display/

│   │   │   │   ├── charts/

│   │   │   │   └── data/

│   │   │   ├── simulation/

│   │   │   ├── comparison/

│   │   │   │   ├── year-ops/

│   │   │   │   └── country/

│   │   │   └── GUI-core/

│   │   └── resources/                       # configs, images, etc.

│   └── test/

│       ├── java/				# validation for each branch

│       │   ├── data-logic/

│       │   ├── display/

│       │   │   ├── charts/

│       │   │   └── data/

│       │   ├── simulation/

│       │   ├── comparison/

│       │   │   ├── year-ops/

│       │   │   └── country/

│       │   └── GUI-core/

│       └── resources/

├── docs/

│   ├── README.md

│   └── tech-report.md

├── promo/

│   ├── logo.png

│   └── demo.mp4

| Timeline till christmas |  |  |  |  |
| --- | --- | --- | --- | --- |
| Week | focus |  | Branches/tasks | notes |
| Till november | - Logo - GUI design - Swimlane diagram | - promo/logo - feature/GUI-core - docs/README |  | - Promo team - Frontend |
| Week 1 (11-17/11) | - Core logic foundation | - feature/data-logic - feature/GUI-core |  | - Analyst - Frontend |
| Week 2 (18-24/11) | - Display integration - Charts | - feature/display |  | - Frontend |
| Week 3 (25/11 – 01/12) | - Simulation logic - Change ops | - feature/simulation |  | - Backend - Analyst |
| Week 4 (02-08/12) | - Validation - Multi-year comparison | - feature/validation - feature/comparison |  | - Backend - Analyst |
| Week 5 (09-15/12) | - Documentation - Promo assets | - docs/ - promo/ |  | - Documentation lead - Promo team |
| Week 6 (16-25/12) | - Final review - Merge - Polish | - all branches |  |  |